| Risk | Mitigation |
| --- | --- |
| Scope Creep | - Follow the iteration schedule. - Follow the iteration plan. - Utilize the change request log. |
| HELIX API Breaking Changes | - Monitor HELIX API changelogs. Maintain modular architecture to isolate platform code. Engage with HELIX developer community. |
| Loss of Interest | - Discuss with stakeholders, develop a solution, and execute the solution. |