1. Initiation Phase

- Project Kickoff

  - Define project scope for Ra93C0r3 and associated systems

  - Identify stakeholders (e.g., development team, project sponsors, end-users)

  - Set initial project goals (e.g., create a robust HELIX framework with modular systems)

- Requirements Gathering

  - Conduct stakeholder interviews to gather detailed requirements

  - Document initial requirements for each system (Health, Mission, Phone, etc.)

  - Create user stories for Ra93C0r3 and its systems

2. Planning Phase

- Sprint Planning

  - Define sprint goals for each system (e.g., Health, Mission, Phone)

  - Prioritize backlog items based on stakeholder input and project goals

  - Estimate tasks using story points or other estimation techniques

- Resource Allocation

  - Assign team roles (e.g., developers, testers, project manager)

  - Schedule resources and create a project timeline

- Risk Management

  - Identify potential risks (e.g., technical challenges, resource constraints)

  - Develop mitigation strategies (e.g., contingency plans, additional training)

3. Execution Phase

- Development Sprints

  - Sprint 1: Ra93C0r3 Core Development

    - Set up HELIX core framework

    - Integrate basic functionalities (e.g., user authentication, database setup)

  - Sprint 2: Health System

    - Develop illnesses (Rabies, Infection)

    - Implement drop-ins (Hallucinations: Clowns, Aliens)

  - Sprint 3: Mission System

    - Implement multiple route system

    - Develop mechanic repair cars and transportation missions (Taxi, Bus, Delivery Van, Semi Dry Van, Semi Fuel Delivery)

  - Sprint 4: Phone System

    - Develop SimCard functionality

    - Create an App Store with initial apps (Calendar App, Security features)

  - Sprint 5: Vehicle Management

    - Implement garages (Owned, Rented, Business Vehicle Selection)

    - Develop vehicle customization features

  - Sprint 6: UI Development

    - Create drop-ins for each system

    - Develop APIs for external script integration

    - Implement theme system and loading screen (Character Selection, Creation, Spawn Point Selection)

  - Sprint 7: Administration System

    - Develop user management (Permissions, Kick/Ban Player)

    - Implement server management (Restart Server, Load/Reload Resource)

    - Develop entity management (List/Add/Remove/Allow/Deny/Spawn Objects, Weapons, Vehicles, Items)

    - Implement Discord, In-Game, and Web-Based Administration

    - Develop logging and report systems

  - Sprint 8: Financial System

    - Implement currencies (Crypto, Cash)

    - Develop insurance (Commercial, Housing, Vehicle)

    - Create banking features (Personal/Business Accounts, ATM, Debit Card, Loans)

    - Develop real estate functionalities (Residential, Commercial, Refinance, Line of Credit, Reverse Mortgage)

  - Sprint 9: Business System

    - Develop customizable jobs and gangs (Vehicles, Uniforms, Player Stash, Bank Account, Supply Closet)

    - Implement restaurant, fuel station, and auto shop systems

    - Develop casino features (Bingo, Cards, Table Games, Races, Slots)

    - Implement government, hospital, real estate broker, stockbroker, insurance broker, and vehicle dealership systems

- Continuous Integration/Continuous Deployment (CI/CD)

  - Implement CI/CD pipeline

  - Automate testing and deployment processes

- Quality Assurance

  - Conduct sprint reviews and retrospectives

  - Perform user acceptance testing (UAT)

4. Monitoring and Controlling Phase

- Daily Standups

  - Track progress and address roadblocks

- Sprint Retrospectives

  - Review sprint performance and identify improvement areas

- Performance Metrics

  - Monitor key performance indicators (KPIs) and adjust plans as needed

5. Closure Phase

- Final Review

  - Conduct final project review and obtain stakeholder sign-off

- Documentation

  - Compile project documentation and archive project files

- Post-Implementation Support

  - Provide training and ongoing support

PMBOK 7th Edition Alignment

Principles

- Stewardship: Ensure ethical management of resources and responsibilities.

- Team: Foster a collaborative and supportive team environment.

- Stakeholders: Engage stakeholders effectively throughout the project.

- Value: Deliver value incrementally and continuously.

- Systems Thinking: Understand the project within the context of the larger system.

- Leadership: Demonstrate leadership behaviors to guide the team.

- Tailoring: Adapt the project approach based on context and needs.

- Quality: Focus on quality in processes and deliverables.

- Complexity: Address complexity through appropriate strategies.

- Risk: Proactively manage risks and opportunities.

- Adaptability and Resilience: Be adaptable and resilient to changes.

- Change Management: Manage change effectively to achieve project goals.

Performance Domains

- Stakeholder Performance Domain

  - Identify and engage stakeholders

  - Manage stakeholder expectations and communications

- Team Performance Domain

  - Build and maintain a high-performing team

  - Foster collaboration and team dynamics

- Development Approach and Life Cycle Performance Domain

  - Select and tailor the development approach

  - Manage the project life cycle

- Planning Performance Domain

  - Develop and maintain a project plan

  - Align planning with project goals and objectives

- Project Work Performance Domain

  - Execute project work to deliver value

  - Monitor and control project work

- Delivery Performance Domain

  - Deliver project outcomes and benefits

  - Ensure quality and customer satisfaction

- Measurement Performance Domain

  - Measure project performance and progress

  - Use metrics and KPIs to inform decisions

- Uncertainty Performance Domain

  - Identify and manage uncertainties

  - Develop strategies for risk and opportunity management